PROJECT PLAN 1

Adaptive Agentic RAG System

Goal

Develop a modular Retrieval-Augmented Generation (RAG) system where users can upload documents and query them. The system retrieves relevant evidence using vector similarity search and improves responses using agent-based reasoning mechanisms such as reflection, reflexion, and creative refinement.

The architecture emphasises:

- modular design

- explainable reasoning

- controlled improvement loops

- evidence-grounded responses

System Architecture

The system now follows a vector-based retrieval architecture with an agentic reasoning layer.

Overall pipeline:

User Query
↓
Query Mode Selection
↓
Vector Retrieval (FAISS)
↓
Answer Generation
↓
Verification Agent (Reflection)
↓
Decision Step

If improvement required:

Reflexion Loop (factual/analytical queries)
or
Creative Refinement Loop (creative queries)

↓
Final Answer

Development Phases

Phase 1 — Core Infrastructure (Completed)

1. Configuration Module

Central configuration for:

- OpenAI client

- embedding model

- LLM model

- retrieval parameters

Purpose:
Maintain consistent settings across modules.

2. Multi-Format Document Loader

Implemented document ingestion supporting:

- TXT

- PDF

- DOCX

Tasks performed:

- Detect file type

- Extract text

- Store document metadata

- Skip corrupted files safely

Output structure:

- document ID

- raw text content

3. Document Chunking System

Documents are split into overlapping segments.

Configuration:

- chunk size ≈ 500 characters

- overlap ≈ 100 characters

Chunk metadata stored:

- chunk ID

- source document ID

- chunk text

- start position

- end position

Purpose:

Improve retrieval precision and maintain context continuity.

4. Embedding Generation

Each chunk is converted into vector embeddings using the embedding model.

Steps:

- generate embedding vectors

- store vectors with chunk metadata

5. Vector Index (FAISS)

Embeddings are stored in a FAISS index for efficient similarity search.

Capabilities:

- nearest-neighbour search

- scalable indexing

- fast retrieval

Purpose:

Enable semantic similarity search across document chunks.

6. Vector Retrieval System

User queries are converted into embeddings and searched against the FAISS index.

Retrieval steps:

- convert query into embedding

- search vector index

- retrieve top-k relevant chunks

This forms the semantic search layer.

7. Answer Generation Module

Retrieved chunks are used as context for the language model.

Process:

- combine chunks into context block

- send query and context to LLM

- generate answer

- return structured JSON output

Output includes:

- generated answer

- supporting chunk references

8. RAG Pipeline

A central pipeline integrates all modules.

Pipeline tasks:

- load documents

- chunk documents

- generate embeddings

- build vector index

- retrieve relevant chunks

- generate answers

The pipeline currently provides a fully functional baseline RAG system.

9. Testing Interface

A command-line interface allows users to:

- enter queries

- receive answers from uploaded documents

This interface is currently used for debugging and testing.

Phase 2 — Agentic Reasoning Layer (Next Phase)

This phase introduces agents that evaluate and improve responses.

Verification Agent (Reflection)

Purpose

Evaluate the quality and reliability of generated answers.

Tasks performed:

- identify missing information

- evaluate whether evidence supports the answer

- detect possible conflicting evidence

- estimate answer confidence

Important design rule:

The model must list missing information before assigning confidence to avoid overconfidence.

Output structure includes:

- missing information list

- possible conflicting evidence

- confidence score

- improvement flag

Reflexion Agent

Purpose

Improve answers when evidence is insufficient.

Trigger condition:

- low confidence score

- missing information detected

Process:

- rewrite the search query

- retrieve new evidence

- regenerate the answer

Important rule:

The rewritten query must preserve core keywords from the original query.

Example:

Original query
“causes diabetic retinopathy”

Improved query
“causes diabetic retinopathy retinal capillary damage”

Reflexion Safety Mechanism

If the rewritten query retrieves no documents, the system automatically reverts to the original retrieval results.

This prevents blank outputs.

Reflexion Loop Limit

Maximum reflexion iterations:

2

Purpose:

Prevent infinite loops and reduce token usage.

Creative Refinement Agent

Used for creative or generative queries.

Examples:

- summarisation

- writing tasks

- profile generation

Instead of rewriting the search query, this agent improves the response itself.

Process:

- verification agent identifies missing details

- refinement agent rewrites the response incorporating feedback

Example improvement:

Initial answer missing project achievements
Verification identifies missing achievements
Refinement agent adds them.

Refinement Loop Limit

Maximum refinement iterations:

2

Purpose:

Maintain efficiency while improving writing quality.

Query Mode Selection

The system supports three query modes.

1. Factual / High-Risk

Examples:

- medical explanations

- technical questions

Pipeline:

Retrieval → Answer → Verification → Reflexion → Final Answer

2. Analytical / Evidence-Based

Examples:

- explain research results

- compare models

Pipeline:

Retrieval → Answer → Verification → Reflexion (if confidence low)

3. Creative / Generative

Examples:

- summaries

- bios

- articles

Pipeline:

Retrieval → Answer → Verification → Creative Refinement

Agent Loop Control

To prevent excessive computation:

Reflection loops:
Maximum 2 iterations

Reflexion loops:
Maximum 2 iterations

Refinement loops:
Maximum 2 iterations

Evidence Tracking

Final responses will include:

- answer text

- supporting evidence

- missing information

- confidence score

- possible conflicting evidence

- agent strategy used

Agent Trace Logging

The system records reasoning steps.

Example trace:

1 Query received
2 Retrieval performed
3 Answer generated
4 Verification analysis
5 Reflexion improvement
6 Final answer generated

Purpose:

- debugging

- transparency

- explainability

Future User Interface

A future interface (e.g., Streamlit) will allow users to:

- upload documents

- select query mode

- submit queries

- view answers and evidence

The interface will display:

- answer

- retrieved sources

- confidence score

- missing information

- agent trace

Testing Plan

Each module will be tested independently.

Loader Test
Verify correct text extraction.

Chunking Test
Verify chunk sizes and overlaps.

Retrieval Test
Verify semantic relevance of retrieved chunks.

Answer Agent Test
Verify context-based response generation.

Verification Agent Test
Verify missing information detection.

Reflexion Test
Verify improved retrieval queries.

Refinement Test
Verify improved creative responses.

Current System Status

Completed:

- document ingestion

- chunking

- embedding generation

- FAISS vector indexing

- semantic retrieval

- answer generation

The system currently functions as a baseline vector-based RAG system.

Next Development Step

The next module to implement is the Verification Agent (Reflection).

This module becomes the central reasoning component that evaluates answers and decides whether further improvement is required.

Once implemented, the system will transition from basic RAG → agentic RAG.